**Saxon Status Report**

**Name: *Lakshmi Narasimha Popuri***

**Week Ending: *06/23/2018***

**Project Name: *DCS***

**Client Name: Fannie Mae**

**Client Address: *5600 Granite Parkway Plano TX 75024***

**Primary Vendor Name: *Talent Wave***

**Secondary Vendor Name: *<Vendor Name>***

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   1. *DCS login page automation created* 2. *Performed desktop user error codes and description* 3. *Set up backend database for automation regression suites.*   **In Progress**   1. *<06/25/2018> - In Progress DCS Home page automation script in progress* 2. *<06/28/2018> - In Progress Customer feedback page and notifications* 3. *<07/15/2018> - In Progress writing the test cases for future sprints and regular updating the regression and system test cases*   **Issues / Other**   1. *Having data base connection issues* 2. *Browser version issues during the scripting the automation* 3. *User permission issues with fire wall gateways* 4. *Environment issues* 5. *Business gaps and development gaps needs to fix before the next sprint* |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   1. *6/27/2018 – Need to present a demo for the client management* 2. *6/30/2018 – Testing the sprint 18, Functional, System, Regression, Integration and back end* 3. *7/10/2018 – Attend scrum meeting for future grooming stories, and start on the pending automation scripts for other flows of DCS application.*   **Risks / Other**   1. *If business design document and artifacts are not in time, development and testing timelines has to change.* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   1. *06/13/2018 – Finished Q3 planning* 2. *06/15/2018 – System, functional & regression testing for sprint 17 completed* 3. *06/16/2018 – Production validation completed successful and deployed in all environments.* |

|  |  |
| --- | --- |
| **Planned Offsite Dates** | |
| **Date(s) Out of Office** | **Reason** |
|  |  |
|  |  |
|  |  |