**Trellis Technology Solutions Status Report**

**Name: *Sanjith Kumar Vasireddy***

**Week Ending: *06/09/2018***

**Project Name: *EQUATOR and BKFS***

**Client Name: *Fannie Mae***

**Client Address: *5600 Granite Parkway Plano TX 75024***

**Primary Vendor Name: *Celerity***

**Secondary Vendor Name: *Mastech***

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   1. *Completed the sprint 18, Functional, System, Regression, Integration and backend execution* 2. *Completed Mortgage Insurance module automation scripts (100 % Completed)* 3. *System, functional & regression execution for sprint 18 completed* 4. *Production validation completed successful and deployed in all environments.*   **In Progress**  *1. Repairs module automation scripts in progress (10 % Completed)*  *2. BKFS Rules automation scripts development in progress (90 % Completed)*  **Issues / Other**   1. *Having data base connection issues*   *2. Browser version issues during the scripting the automation* |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   1. *06/11/2018 – Continue to Current week In Progress activities.* 2. *06/12/2018 – Prepare the scripts for Sprint 19 and regular updating the regression and system scripts* 3. *06/15/2018 – Attend scrum meeting for future grooming stories, and start on the pending automation scripts for other flows of EQUATOR application.*   **Risks / Other**   1. *If business design document and artifacts are not in time, development and automation timelines has to change.* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   1. *06/28/2018 – Completed Login Page automation* 2. *06/30/2018 - Completed for Backend database setup* 3. *06/30/2018 – Worked on MI module and BKFS Rules automation Scripts* |

|  |  |
| --- | --- |
| **Planned Offsite Dates** | |
| **Date(s) Out of Office** | **Reason** |
|  |  |
|  |  |