**Trellis Technology Solutions Status Report**

**Name: *Sanjith Kumar Vasireddy***

**Week Ending: *06/16/2018***

**Project Name: *EQUATOR and BKFS***

**Client Name: *Fannie Mae***

**Client Address: *5600 Granite Parkway Plano TX 75024***

**Primary Vendor Name: *Celerity***

**Secondary Vendor Name: *Mastech***

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   1. *Completed BKFS Rules automation scripts development (100 % Completed)* 2. *Prepared the scripts for Sprint 19 and regular updating the regression and system scripts*   **In Progress**  *1. Repairs module automation scripts in progress (60 % Completed)*  *2. RAZOR Edits automation scripts development in progress (05 % Completed)*  **Issues / Other**  *1. Business gaps and development gaps needs to fix before the next sprint* |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   1. *06/18/2018 – Continue to Current week In Progress activities.* 2. *06/22/2018 – Sprint 19 Script Execution for Functional and Backend and get the Business Sign Off* 3. *06/22/2018 – Start new script development for Eviction module.*   **Risks / Other**   1. *If business design document and artifacts are not in time, development and automation timelines has to change.* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   1. *06/08/2018 – Completed Sprint 18 Execution for Functional, System, Regression, Integration and backend* 2. *06/08/2018 - Production validation completed successful and deployed in all environments.* 3. *06/05/2018 - Worked on Repairs module and BKFS Rules automation Scripts* |

|  |  |
| --- | --- |
| **Planned Offsite Dates** | |
| **Date(s) Out of Office** | **Reason** |
| *06/12/2018* | *Sick Leave* |
|  |  |
|  |  |