**Trellis Technology Solutions Status Report**

**Name: *Sanjith Kumar Vasireddy***

**Week Ending: *06/23/2018***

**Project Name: *EQUATOR and BKFS***

**Client Name: *Fannie Mae***

**Client Address: *5600 Granite Parkway Plano TX 75024***

**Primary Vendor Name: *Celerity***

**Secondary Vendor Name: *Mastech***

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   1. *Completed the sprint 19, Functional, System, Regression, Integration and backend execution* 2. *Production validation completed successful and deployed in all environments.* 3. *Completed Repairs module automation scripts in progress (100 % Completed)*   **In Progress**  *1. RAZOR Edits automation scripts development in progress (35 % Completed)*  *2. Eviction Module automation scripts in progress (10 % Completed)*  **Issues / Other** |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   1. *06/25/2018 – Continue to Current week In Progress activities.* 2. *06/26/2018 – Prepare the scripts for Sprint 20 and updating the regression and system scripts* 3. *06/30/2018 – Initiate the Second phase of Razor Edits automation* 4. *06/30/2018 – Attend scrum meeting for Sprint 20 grooming stories, and start on the pending automation scripts for other flows of EQUATOR application.*     **Risks / Other**   1. *If business design document and artifacts are not in time, development and automation timelines has to change.* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   1. *06/13/2018 – Completed BKFS Rules automation scripts development* 2. *06/15/2018 – Preparation completed for Sprint 19 updated* 3. *06/11/2018 - Worked on Repairs Module and RAZOR edits script development.* |

|  |  |
| --- | --- |
| **Planned Offsite Dates** | |
| **Date(s) Out of Office** | **Reason** |
|  |  |
|  |  |
|  |  |