**Trellis Technology Solutions Status Report**

**Name: *Sanjith Kumar Vasireddy***

**Week Ending: *06/30/2018***

**Project Name: *EQUATOR and BKFS***

**Client Name: *Fannie Mae***

**Client Address: *5600 Granite Parkway Plano TX 75024***

**Primary Vendor Name: *Celerity***

**Secondary Vendor Name: *Mastech***

|  |
| --- |
| **Current Week’s Activities** |
| **Completed**   1. *Completed First Phase of RAZOR Edits automation scripts development (100 % Completed)* 2. *Prepared the scripts for Sprint 20 and updating the regression and system scripts* 3. *Completed Repairs module automation scripts in progress (100 % Completed)*   **In Progress**  *1. Second Phase of RAZOR Edits automation scripts development in progress (15 % Completed)*  *2. Eviction Module automation scripts in progress (90 % Completed)*  **Issues / Other** |

|  |
| --- |
| **Next Week’s Activities** |
| **Planned**   1. *07/02/2018 – Continue to Current week In Progress activities.* 2. *07/03/2018 – Sprint 20 Script Execution for Functional and Backend and get the Business Sign Off* 3. *07/05/2018 – Start new script development for Marketing Module.*     **Risks / Other**   1. *If business design document and artifacts are not in time, development and automation timelines has to change.* |

|  |
| --- |
| **Last Week’s Activities** |
| **Completed**   1. *06/22/2018 – Successfully Completed the Sprint 19 execution.* 2. *06/22/.2018 – Successfully Completed Production implementation* 3. *06/18/2018 – Worked on Repairs, Eviction module and Razor Edits scripts development.* |

|  |  |
| --- | --- |
| **Planned Offsite Dates** | |
| **Date(s) Out of Office** | **Reason** |
|  |  |
|  |  |
|  |  |